Luke Pedersen, Joseph Proper, Benny Strawser

2/28/2021

FitFriends

**Week 6 Log**

**2/23/2021 7:00 PM - 11:00 PM and 2/24/2021 6:00 PM – 10:00 PM**:

Luke and Benny:

Used PUG form to submit a POST request that queries a Full Name, Username, and Password into our MySQL database (can now create a user account in FitFriends using the sign-up page)

Used GET request to retrieve all User data from MySQL database

Troubleshooting:

* Fixed Enqueue Handshake Error by use of pooling instead of creating a new connection to our database each time
* Found a way to delay GET requests until a POST request is completed

Joe:

* Wireframed design for Profile Page
* Completed design and code for user interface for Login and Sign Up pages
* Designed logo for FitFriends application
* Added new PUG page to application for Profile page using PUG, CSS, JavaScript to display the user profile, username, and password
  + Allows Benny and Luke to test the database and pull information to display onto a user’s profile page

**Next Meeting objectives - 3/1/2021 7:00 PM – 11:00 PM:**

All: Continue working on use case deliverable

Luke and Benny:

Will work on manipulating data received from MySQL and transforming it into useable data for the user profile page using res.render() within our Node.js express application

Joe:

* Complete first iteration of user interface design for Profile page
* Create functional prototype using AdobeXD to navigate throughout the entire application
* Start wireframe for Home Feed page